SRE Challenge Journal

# Reading this journal
My thought stream appear in blue bubbles.
This is an example of a thought.
Decisions I make appear in green bubbles.

This is an example of a decision.
Timekeeping entries appear in yellow bubbles.

Total machine time is 0 hours, 0 minutes.
# Receiving the challenge
2022-11-2 @ 9:30am – Looked at the challenge PDF for the first time.

I noticed there is some emphasis placed on high availability and auto scaling the application but the backend mentioned it uses a in-memory database. It seems unlikely the application will behave correctly if auto scaled if it isn’t stateless.

I sent an email to Sang-Woo asking about this point and seeking clarification on the scope of the exercise.

I estimate I should have time to complete the exercise before Saturday 2022-11-05.

Sang-Woo confirmed that adjusting the application code isn’t in scope. I will therefore build in auto scaling without considering application code changes in my solution.
# Initial thoughts and planning

2022-11-2 @ 1:45pm – Starting journal and capturing my distilled thoughts from this morning.

I will need to get the application cloned and running on my machine in the first instance.

I will use my personal AWS cloud account as a deploy target during this exercise.

I will use Terraform to declare the infrastructure as code. CDK might be a better choice, as we are specifically targeting AWS right now, but it means putting all our eggs in AWS and that makes me a little uncomfortable. While the platform agnosticism of Terraform is a bit overstated it will at least mean some of our constants will be platform agnostic.

I will get started by cloning the code from the ClearPoint repository and pushing it to my own repo. (I will deliberately not fork the repo as I don’t want to undermine ClearPoint’s assessment by having a direct link on GitHub).

Total machine time is 0 hours, 15 minutes.
# Setting up a development environment
I need to get a few things in order on my development workstation because I recently formatted and I don’t have a lot of things installed that I will need.
## Setting up version control
2022-11-2 @ 2:00pm – Cloning repository and pushing a copy to my own personal GitHub to work against.

2022-11-2 @ 2:10pm – New repository is created.

Total machine time is 0 hours, 25 minutes.
## Setting up docker
2022-11-2 @ 2:15pm – Installing `docker-compose` and `docker` on my workstation.

While it isn’t strictly necessary to continue, next I want to get Docker and Docker Compose running on my workstation (I haven’t installed them on this machine since its latest re-format) and ultimately get the application running locally.

The default package managed version of docker-compose isn’t high enough to run the project (its only version 1.25.0 and I need 3.9.x). That is what I get for running a Debian based Linux distribution I guess. I will probably need to add some Docker maintained software repository to get a later version of compose.

Found a handy guide that only needed some simple changes to match my distribution to work.

2022-11-2 @ 2:30pm – Managed to get docker installed and have a version of compose that can run the project.

Total machine time is 0 hours, 45 minutes.
## Running things locally
I will now try start the app up locally.

The build time for the images is a few minutes. I will want to keep that in mind if I end up doing the stretch objective of building the code integration and deployment pipelines.

I enjoy the humour in the app. “Oh snap! You got an error!” made me laugh.

2022-11-2 @ 2:45 Compose-based local environment is now running and I can access the app locally. I think I am all set to get started proper.

Total machine time is 1 hours, 0 minutes.
## Setting up Terraform
Now I will set up Terraform and connect to my AWS account from my workstation.

2022-11-2 @ 4:30pm – Setting up Terraform.

Like with Docker, if I want a modern version of Terraform I am going to need to set up a Hashicorp managed package repository and install it from there.

The Terraform website actually provides commands to add the Hashicorp managed package repository to Debian, so I can just follow their commands here https://www.terraform.io/downloads

Turns out it wasn’t quite that simple. I needed to swap out the `$(lsb_release -cs)` that incorrectly populated because I am not running a standard Debian or Ubuntu install.

2022-11-2 @ 4:45pm – I have Terraform 1.3.3 installed and working now.

Total machine time is 1 hours, 15 minutes.
# Making a change to AWS via Terraform
2022-11-2 @ 4:45pm – I am thinking about how to proceed.

I want to set up connectivity to AWS to show it works. I know I will need to generate an access key before Terraform will be able to apply to the account. If I start defining some simple resources then I can use the terraform cli to test if I have things configured right.

I will start by defining the ECS cluster that I am sure will be part of my solution in Terraform.

I will add Terraform code into an `infrastructure` directory in the existing version controlled repository.

I am not likely to be doing anything very original at this stage so I expect to take most of my code from examples online, at least early on.

I figure my solution is going to essentially follow the pattern in this Hashicorp example using ecs and an application load balanacer, so I will poach my starting code from there.
https://github.com/hashicorp/terraform-provider-aws/tree/main/examples/ecs-alb
## Getting Terraform to create an ECS cluster
2022-11-2 @ 5:05pm – I am copying over enough code from the ECS example from Hashicorp to create an ECS cluster.

I have copied over the main.tf from the ECS example and now I am stripping out everything except the cluster resource.

A `terraform validate` shows the AWS region variable isn’t specified because I haven’t copied that over.

I will grab variables.tf from the example code too.

The default region is `us-west-2`. That isn’t ideal for us.

I will change the default region to `ap-southeast-2` (Sydney) because that makes for sense over here.

A `terraform validate` passes now so `terraform apply` should help us tease out the AWS account key, profile etc. we need next.

As expected, we get an error from `terraform apply` saying we need to configure a credential source. I need to set this up now.

TODO: I will create a new AWS account for this exercise and generate an API key for programmatic access. I will use the root account for this, but we really should create a role for infrastructure management at a later point.

I have created an AWS profile called `SREAssessment.Infrustructure` that I will now configure in Terraform.

I have create a Terraform variable for the AWS profile to use. This feels like the best compromise to keep secrets out of version control, specify sensible defaults and allow other developers to override the profile.

I accidentally forgot to change the default region from the Hashicorp example (even thought I said I would) and I was confused for a moment why my `terraform apply` worked but I saw no cluster in the admin console. It is so easy to accidentally generate resources and not know where they are.

2022-11-2 @ 5:45pm – It works, I have successfully generated an ECS cluster.

Total machine time is 2 hours, 15 minutes.
## Getting the Hashicorp “Ghost” example running in AWS
The Hashicorp ECS example isn’t exactly what I am looking for (DONE: I am going to modify it to run via Fargate instead of EC2 for example). But it seems like a good foundation and it lets me defer dealing with some of the other parts of the challenge till after I have a working set of containers.

I will copy over the rest of the example Terraform from Hashicorp and get their copy of Ghost running with it.

2022-11-3 @ 9:45am – Copying the rest of the Terraform example over and getting it to run.

I have had to copy over configuration for files I know I don’t actually need for my solution. I am not expecting to have EC2 instances as part of my solution. I think it should be straightforward to simplify things once I have something working.

Ah. Hit something I should have anticipated. I need to provide a number of configuration items for accessing the EC2 instances directly that I don’t need. It might be easier to swap to Fargate sooner rather than later.

Change of plans. I am going to strip out the EC2 instances that I don’t need upfront.
I can let `terraform validate` steer me to some degree as I remove things I don’t need, but I need to be very wary of leaving resources I don’t need defined.

2022-11-3 @ 10:15am – Trimmed things down to not use EC2 and instead use Fargate managed instances. Going to try and apply it now.

Encountered a problem. We need to adjust the task definition to launch on Fargate.

Looks like the task defintion resource needed `requires_compatibilities = ["FARGATE"]`. I am not certain what that does.

Another problem. Fargate network needs to be `awsvpc`. I need to look into this. Perhaps copying this example wasn’t such a great idea!

While reviewing the code, I noticed there is a security group we no longer need. I will remove it.

I hope everything runs once I have got past the errors. I have stripped so much of the example code away to run on Fargate now. It would be unfortunate if I encounter some deal breaker than means I have to abandon the example code.

I needed to make some tweaks to log configuration. We need to specify a log stream prefix when using Fargate.

Creating the load balancer via Terraform takes about two minutes, and other resources are not created till after it. This makes the feedback loop for fixing problems longer than would be ideal.

We need to add a role for the Fargate tasks to run as now that we have moved away from EC2. I will create this role now, I will use the AWS managed role because we have no special permissions for these tasks.

Another error, we need to define the instance size details for Fargate. These were implied by the EC2 instance previously. I will add the cpu and memory keys.

I just noticed there are a bunch of unused variables in the Terraform now. I will clean them out.

Now our target group is incompatible with our tasks. I need to dig into how to resolve this. Networking is a less familiar area of AWS for me.

It appears we were getting a default target group that targeted instances, not IP addresses. Because Fargate will add tasks to a target group based on their IP, we need to explicitly set the `target_type = “IP”` when using Fargate.

A follow on to the above is that we now need to provide a subnet to the ECS service to allocate IP addresses from.

It turns out we don’t need to specify an ECS service role because we are using simplified networking now. I can remove the explicit service role.

Success! A clean `terraform apply`. Time to check if it is reachable.

Got a bit of a scare when I saw the 503 unreachable. But the task is still starting. It seems to be taking a long time to start. Nothing shows in the logs yet. I will be patient a bit longer.

Got an error from the task that it could not pull the image. This seems surprising, I will confirm if I can pull it myself locally.

Things work for me locally. Comments online suggest this is a problem where I haven’t given ECS enough permissions to pull the image from the public internet. I will need to resolve this after lunch.

2022-11-3 @ 12:00am – Terraform is now doing its part and things are running on Fargate.

Total machine time is 4 hours, 30 minutes.

2022-11-3 @ 1:45pm – Had some inspiration during lunch. Going to try adding public ips to the tasks.

TODO: I am currently counting on my instances having direct access to the public internet, but there won’t be a long term reason for this to happen so I should undo this later.

Got a bit further. Now I have a problem with Ghost specifically. It looks like it wants a database. I don’t want to spend too much time on this.

I am going to try run it in development mode using environment variables.

Finally I reached a point where I can start focusing on running a copy of the provided application.
Next steps will be defining a container registry, adding the docker images for the todo list app that we really want to host to a container registry and then adjusting the task definition to load that app instead of ghost.

2022-11-3 @ 2:15pm – Ghost is running and accessible now.

Total machine time is 5 hours, 0 minutes.

## Ghost isn’t stable
2022-11-3 @ 3:15pm – Came back to find that ghost had stopped and was no longer reachable.

It appears to be due to load balancer health check failures.

I will swap out the image for an Apache image instead.

2022-11-3 @ 3:30pm – Apache is stable. There does not appear to be anything wrong with the infrastructure.

Total machine time is 5 hours, 15 minutes.

# Getting our build artifacts to AWS
Now we have a web service hosted in AWS we need to swap it out for the app we really want to run. For that we need to get our artifacts into AWS. There are a few things we could do here, but given our artifacts for our development environment are docker images, we can use an Elastic Container Registry to hold the images. This is also a really nice boundary between the build and deploy stages and we can use the container registry to drive automation later.

 I will use Terraform to define an Elastic Container Registry next.
## Adding ECR to our infrastructure
2022-11-3 @ 4:30pm – Adding an ECR registry to our Terraform.

I will start by adding the resource and making sure it is created. I know we will need to grant permission to the execute role before we can pull from it later.

This part was super easy, there isn’t a lot of complexity to the container registry and I was able to follow the documentation easily.

2022-11-3 @ 4:45pm – I have an empty container registry created.

Total machine time is 5 hours, 30 minutes.

## Pushing httpd into the container registry
Now we want to start loading our images from our container registry instead of the public internet. I am going to push a copy of the httpd image into the new registry we created next.

2022-11-3 @ 4:45pm – Pushing httpd image into ECR

I need to install the AWS cli in order to get a temporary login to ECR.

Somehow I haven’t needed the AWS cli yet on my workstation. Because I manually add keys to my AWS credentials file and that is what Terraform is using.

DONE: I realise at this point we need a front and back repository. I need to rename this one once we get this working.

Got the image pushed. This all feels uncomfortably manual. We will fix this with the integration and deployment automation if we get that far.

2022-11-3 @ 5:00pm – Image pushed. It appears in ECR now.

Total machine time is 5 hours, 45 minutes.
## Pull the image from our container registry when starting tasks
Now we need to adjust our task definition file to fetch the image from our container registry. The task execution role will need to be granted permission to pull from the registry for this to work.

2022-11-3 @ 5:00pm – Adjusting the task definition and task execution role to pull from ECR.

I renamed the ECR repositories to match our eventual targets for the todo app.

Curiously, I found that the connection to ECR goes over the public internet, it does not appear to be possible to pull the image privately from ECR. This held me up from a bit while I was experimenting removing the public IP.

2022-11-3 @ 5:45pm – I have the `httpd` image masquerading as the clearpoint todo app frontend.

Total machine time is 6 hours, 30 minutes.
## Swap the httpd image for the real todo frontend
The way should be paved for us to push the todo app frontend into the container registry and force a redeploy of the task to render the frontend app. For now, we only support one container, we will change this soon.

I will now replace the httpd image in ECR with the locally built frontend image from my workstation and force a re-deploy of the service.

2022-11-3 @ 5:45pm – Deploying the todo app frontend.

I removed some leftover environment variables from ghost that I forgot about.

2022-11-3 @ 6:00pm – The todo frontend is now available. Everything works as expected.

2022-11-3 @ 6:15pm – Tidied up some old references to example and httpd.

Total machine time is 7 hours, 0 minutes.

TODO: I noticed the frontend Dockerfile consumes a `.env` file, while building the image, to set the API URL. This might get in the way when we try to host both containers from the same domain. I will later need to clarify if environment variables I declare at build time will override the `.env` file. If not, I need to find another way to suppress the development configuration without breaking the development environment.
# Getting the todo app to run
The next major milestone is going to be wiring the backend and frontend together on the same domain. There are a few steps left to get there. I need to push the backend artifact to its container repository, I need to create a second service for the backend artifact (this will probably involve some refactoring of Terraform code to avoid duplication as well) and finally I need to have the application load balancer send API traffic to the tasks for the backend service.

I will define the new service first, cause that is the highest value change to make.

2022-11-4 @ 10:00am – Declaring the backend service in Terraform.

If I do this naively, I am going to add a bunch of duplication to my Terraform. Given there is little difference between how I am running these tasks. I really want to call the same module twice to create the backend and frontend services.

I will extract the common parts of the current, frontend, infrastructure to a separate module.

I will keep the container registries defined separately. In my experience it makes sense to keep interfacing infrastructure separate. In this case our container registry would be the interface between our future build and deployment pipelines, so it makes sense to define them away from the running application infrastructure components.

2022-11-4 @ 10:45am – I have successfully extracted a common `simple-ecs-service` module and everything still creates and runs correctly.

Now I will use this module to define the backend service and attach it to the same cluster.